To talk to Dan about:

Descents under drogue and main

What we want to do to test drop location

How people should be positioned for the ground crew

Review mission plan and possibly packing list

PSAS Drop Test: Mission Plan

|  |  |  |
| --- | --- | --- |
| **Action** | **Time** | **Notes** |
| **Meet at PSU** | **0600** |  |
| Load up | 0600 – 0700 |  |
| Leave for Prineville Airport (S39) | 0700 – 1030 | ~3-3.5 hr drive |
| Meet up at the airport | 1030 – 1045 |  |
| Cars take off to the ranch | 1045 – 1110 | ~25 min drive |
| Meet up with the land owner, get into place | 1110 – 1130 | Andrew will greet owner, ~15 min for hellos and whatnot |
| Plane takes off | 1115 – 1130 |  |
| Confirm drop location | 1130 – 1140 |  |
| **Drop!** | **1140 – 1200** |  |
| Recover | 1200 – 1215 |  |
| Lunch break | 1215 – 1345 |  |
| Meet back at airport | 1345 – 1400 |  |
| Cars take off to ranch | 1400 – 1445 | This includes get in place time |
| Plane takes off | 1430 – 1445 |  |
| **Drop!** | **1445 – 1505** |  |
| Recover | 1505 – 1520 |  |
| **Head home 😊** | **1530 – 1900** |  |

Packing List

* Fire extinguishers – 2
* Camp shovels – 2
* Walkie Talkies
* Any cameras, go-pros, DSLRs?
* Nosecone – w/ two? rings attached
* Module – w/ one ring attached (eNSR ring)
  + This includes eNSR and all electronic components
* Drogue cup
* Main cup
* Drogue ‘chute
* Main ‘chute
* Sand bag + attachments for the bag + sand
* Harness
* Water
* Snacks

Transportation Plan

**Attendees (needs a ride, driving self, riding in plane)**

1. Marie
2. Risto
3. William +2
4. John +1
5. Eric
6. Calvin?
7. Andrew +1
8. Joe
9. Mike
10. Chris?

**Available Seats**

* John – 2
  + Joe
  + Eric